Lightning Experience Rollout strategy
Progress on this step isn't tracked because you might want to repeat it.

# Lightning Experience Transition Assistant

Phase
Discover Phase
   - изучение и поиск преимущества Lightning версии
  - подготовка обоснования перехда на Lightning – экономия, эффективность и рост бизнеса после внедрения Lightning
  - разработать план внедрения Lightning
  - согласовать план с руководством и заинтересованными
Roll Out Phase
- подготовить пользователей к переходу на Lightning
(Educate and excite everyone about the coming change. )
- настроить Lightning feature (activities, record page)
*Learn about recommended Lightning Experience features
*Display record pages in the classic-like Full view
*Configure the activities view on record pages (Activity Timeline or Activities related List)
*Turn on enhanced Notes
*Set up a Path
*Turn on News
*Customize the Lightning Experience Home Page
*Customize components on each object's record pages
*Set up My Domain
  - настроить компоненты на record pages
  - Adjust Existing Customization поправить сущестсвую логику/компоненты -(actions/button – Log a Call, New Event || convert JavaScript button to Lightning alternative
   Lightning Experience Configuration Converter
       * actions and buttons for Lightning
       * convert javascript button
       * visualforce pages
       * hard coded urls
       * appExchangePackages

    - Launch Lightning Experience
       * найти команду первопроходцев
       * оттестировать неделю
       * включить всем Lightning

 Optimize Phase
  - проверить метрики
      * фидбеки
      * Lightning Usage
 - мотивировать на работу с Lightning
 - отключить Classic
# Lightning Usage - tracks adoption and usage of Lightning Experience, so you can monitor the progress of your transition and understand your users’ needs.
Salesforce Optimizer - Analyze your implementation to find ways to simplify customizations and drive feature adoption.